VOXATLAS

Mapping Every Voice on Earth

Low-Resource Language Preservation Dashboard

Product Specification & Build Runbook

Powered by Meta AI Omnilingual ASR

Harris Warren  |  TPM II, Meta AI Research  |  February 2026

github.com/[your-handle]/voxatlas

1. Executive Summary

VoxAtlas is a web-based dashboard that showcases Meta AI’s Omnilingual ASR system by letting users explore, transcribe, and analyze speech data across 1,600+ languages, with a special focus on low-resource and endangered languages. It pulls audio directly from the HuggingFace Omnilingual ASR Corpus, runs transcription through multiple model sizes, calculates Character Error Rate (CER) metrics, and generates publication-ready infographics about global language coverage.

The app is designed as a demo for Meta AI Research colleagues to demonstrate the social impact and technical breadth of the team’s flagship open-source release. It is built entirely with Meta AI tooling where possible, and will be published as a public GitHub repository.

| Dimension | Detail |
| --- | --- |
| Target Users | Meta AI Research team members, FAIR researchers, Meta leadership, external partners |
| Core Tech | Omnilingual ASR (fairseq2), HuggingFace Datasets, Llama API |
| Stack | React + Vite + Tailwind + Recharts (frontend), FastAPI + Python (backend), Docker |
| License | Apache 2.0 (matching Omnilingual ASR) |
| Repo | github.com/[your-handle]/voxatlas |

2. Product Requirements

2.1 Feature: Language Explorer

An interactive world map and filterable table showing all 1,600+ supported languages with metadata.

- P0 (Must Have): Interactive world map with language density heatmap by region

- P0: Filterable/searchable language table with columns: Language Name, ISO Code, Script, Region, Training Hours, CER (7B LLM), Endangerment Status

- P0: Language detail panel showing CER across all model sizes, training data hours, and sample audio player

- P1 (Should Have): Filter by endangerment level (UNESCO classification), continent, script type, CER range

- P1: Sort by any column, paginated results

- P2 (Nice to Have): Language family tree visualization

2.2 Feature: Live Transcription Demo

Pull real audio from the HuggingFace corpus and transcribe it live, showing the model in action.

- P0: Select any language from a dropdown, fetch sample audio from HF corpus

- P0: Play the audio in-browser with waveform visualization

- P0: Run transcription via the backend and display predicted text alongside ground truth

- P0: Show CER calculation in real-time between prediction and ground truth

- P1: Toggle between CTC and LLM model families

- P1: Batch transcription mode — transcribe 5-10 samples and show aggregate metrics

- P2: Upload your own audio file for transcription

2.3 Feature: Model Comparison Arena

Side-by-side comparison of different model sizes on the same audio input.

- P0: Select a language and audio sample

- P0: Run the same audio through CTC 300M, CTC 1B, LLM 1B, and LLM 7B

- P0: Display results in a comparison table: Model, Transcription, CER, Latency (ms), VRAM

- P1: Radar chart comparing models across CER, speed, and resource usage

- P2: Add v1 vs v2 model comparison for the same architecture

2.4 Feature: CER Analytics Dashboard

Global analytics and visualizations of model performance across all languages.

- P0: CER distribution histogram — showing the 78% of languages under 10% CER

- P0: CER by continent/region grouped bar chart

- P0: CER vs. Training Hours scatter plot (does more data = better CER?)

- P0: Top 20 best-performing and bottom 20 worst-performing languages tables

- P1: CER improvement heatmap (v1 to v2 models)

- P1: Script-type analysis (Latin vs Arabic vs Devanagari vs CJK performance)

- P2: Animated timeline of language coverage growth (MMS → SeamlessM4T → Omnilingual ASR)

2.5 Feature: Report Generator

Export publication-ready infographics and reports for presentations and blog posts.

- P0: Export any chart as PNG/SVG at presentation resolution

- P0: Generate a one-page language profile card (PDF) for any selected language

- P1: Full report export — multi-page PDF with executive summary, key charts, and language breakdown

- P1: Llama-powered narrative generation — use Llama API to auto-write insights from the data

- P2: Shareable embed links for individual charts

2.6 Feature: Llama-Powered Insights

Use Meta’s Llama API to add an AI intelligence layer on top of the raw data.

- P0: "Ask VoxAtlas" chatbox — query the language data in natural language (e.g., "Which African languages have the worst CER?")

- P1: Auto-generated executive summary of overall model performance

- P1: Language-specific insight cards ("Yoruba improved 23% from v1 to v2 because...")

- P2: Comparative analysis generation ("How does Omnilingual ASR compare to Whisper on low-resource languages?")

3. Full Stack Architecture

3.1 Architecture Diagram

Paste this Mermaid diagram into any Mermaid renderer (GitHub, Notion, mermaid.live):

graph TB

subgraph Frontend["Frontend - React + Vite + Tailwind"]

UI[VoxAtlas Dashboard]

MAP[MapLibre GL / Leaflet World Map]

CHARTS[Recharts / D3 Visualizations]

AUDIO[WaveSurfer.js Audio Player]

EXPORT[html2canvas + jsPDF Export]

end

subgraph Backend["Backend - FastAPI + Python"]

API[FastAPI REST API]

ASR[Omnilingual ASR Pipeline]

DATA[Data Service - CSV + HF Dataset]

CACHE[SQLite Cache Layer]

end

subgraph External["External Services"]

HF[HuggingFace - Omnilingual ASR Corpus]

LLAMA[Llama API - Maverick]

GPU[Cloud GPU - RunPod / Lambda]

end

UI --> API

MAP --> API

CHARTS --> DATA

API --> ASR

API --> DATA

API --> LLAMA

ASR --> GPU

DATA --> HF

DATA --> CACHE

3.2 Technology Choices

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | React 18 + Vite 5 | Fast HMR, Meta-adjacent (React is Meta OSS) |
| Styling | Tailwind CSS 3 | Rapid UI development, utility-first, great for dashboards |
| Charts | Recharts + D3 | Recharts for standard charts, D3 for custom geo/advanced viz |
| Maps | MapLibre GL JS | Free, open-source (no Mapbox key needed), vector tiles |
| Audio | WaveSurfer.js | Waveform visualization + playback, lightweight |
| Export | html2canvas + jsPDF | Client-side chart-to-image and PDF generation |
| Backend | FastAPI (Python 3.11+) | Async, auto-docs (Swagger), native Python for ML integration |
| ML Engine | omnilingual-asr (fairseq2) | Meta’s official ASR toolkit, direct pip install |
| AI Layer | Llama API (Maverick) | Meta’s own API, OpenAI SDK compatible, free tier |
| Database | SQLite | Zero config, file-based, perfect for caching transcription results |
| Dataset | HuggingFace Datasets | Streaming support, no full download needed |
| Container | Docker + docker-compose | Reproducible builds, GPU passthrough for inference |
| GPU Infra | RunPod or Lambda Labs | On-demand A100/A10G, cost-effective for demos |

4. Project Structure

voxatlas/

├── README.md

├── LICENSE                     # Apache 2.0

├── docker-compose.yml          # Full stack orchestration

├── .env.example                # Template for secrets

├── Makefile                    # Dev shortcuts

├──

├── frontend/

│   ├── package.json

│   ├── vite.config.ts

│   ├── tailwind.config.ts

│   ├── tsconfig.json

│   ├── index.html

│   ├── public/

│   │   ├── voxatlas-logo.svg

│   │   └── favicon.ico

│   └── src/

│       ├── main.tsx

│       ├── App.tsx

│       ├── api/

│       │   ├── client.ts           # Axios instance + interceptors

│       │   ├── languages.ts        # Language data endpoints

│       │   ├── transcription.ts    # ASR inference endpoints

│       │   └── insights.ts         # Llama API endpoints

│       ├── components/

│       │   ├── layout/

│       │   │   ├── Sidebar.tsx

│       │   │   ├── Header.tsx

│       │   │   └── DashboardLayout.tsx

│       │   ├── maps/

│       │   │   └── LanguageMap.tsx     # MapLibre world map

│       │   ├── charts/

│       │   │   ├── CERHistogram.tsx

│       │   │   ├── CERByRegion.tsx

│       │   │   ├── CERvsHours.tsx

│       │   │   ├── ModelRadar.tsx

│       │   │   └── ExportableChart.tsx # Wrapper with PNG/SVG export

│       │   ├── transcription/

│       │   │   ├── AudioPlayer.tsx     # WaveSurfer wrapper

│       │   │   ├── TranscriptionPanel.tsx

│       │   │   └── ModelComparison.tsx

│       │   ├── insights/

│       │   │   ├── AskVoxAtlas.tsx     # Llama chat interface

│       │   │   └── InsightCard.tsx

│       │   └── reports/

│       │       ├── LanguageProfileCard.tsx

│       │       └── FullReport.tsx

│       ├── pages/

│       │   ├── Explorer.tsx         # Language Explorer page

│       │   ├── Transcribe.tsx       # Live Transcription page

│       │   ├── Compare.tsx          # Model Comparison page

│       │   ├── Analytics.tsx        # CER Dashboard page

│       │   └── Reports.tsx          # Report Generator page

│       ├── hooks/

│       │   ├── useLanguages.ts

│       │   ├── useTranscription.ts

│       │   └── useExport.ts

│       ├── utils/

│       │   ├── cer.ts               # CER calculation (Levenshtein)

│       │   ├── formatters.ts

│       │   └── constants.ts

│       └── styles/

│           └── globals.css

│

├── backend/

│   ├── pyproject.toml

│   ├── Dockerfile

│   ├── app/

│   │   ├── main.py              # FastAPI app entry

│   │   ├── config.py            # Settings + env vars

│   │   ├── routers/

│   │   │   ├── languages.py     # /api/languages endpoints

│   │   │   ├── transcription.py # /api/transcribe endpoints

│   │   │   ├── analytics.py     # /api/analytics endpoints

│   │   │   └── insights.py      # /api/insights (Llama) endpoints

│   │   ├── services/

│   │   │   ├── asr_service.py   # Omnilingual ASR wrapper

│   │   │   ├── data_service.py  # CSV + HF data loading

│   │   │   ├── llama_service.py # Llama API client

│   │   │   └── cache_service.py # SQLite caching

│   │   ├── models/              # Pydantic schemas

│   │   │   ├── language.py

│   │   │   ├── transcription.py

│   │   │   └── analytics.py

│   │   └── data/

│   │       ├── per_language_results.csv  # From omnilingual-asr repo

│   │       ├── language_metadata.json    # Enriched with regions/families

│   │       └── endangerment_status.json  # UNESCO Atlas data

│   └── tests/

│       ├── test_asr_service.py

│       ├── test_data_service.py

│       └── test_analytics.py

│

└── data/

├── scripts/

│   ├── enrich_languages.py  # Add geo/family/endangerment data

│   └── seed_cache.py        # Pre-populate SQLite with CSV data

└── geo/

└── language_coordinates.json  # Lat/long for map plotting

5. API Design

All endpoints are prefixed with /api/v1. The backend auto-generates Swagger docs at /docs.

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/languages | List all languages with metadata, CER, training hours. Supports ?region=, ?script=, ?cer_max=, ?endangered= filters |
| GET | /api/v1/languages/{lang_code} | Detailed info for one language including all model CERs |
| GET | /api/v1/languages/{lang_code}/audio | Fetch sample audio from HF corpus (streams audio bytes) |
| POST | /api/v1/transcribe | Transcribe audio. Body: {lang_code, model_card, audio_b64 ¦ hf_sample_idx}. Returns: {text, cer, latency_ms} |
| POST | /api/v1/transcribe/compare | Run same audio through multiple models. Body: {lang_code, models[], audio_b64}. Returns results array |
| GET | /api/v1/analytics/cer-distribution | CER histogram data for all languages |
| GET | /api/v1/analytics/cer-by-region | Aggregated CER by continent/region |
| GET | /api/v1/analytics/cer-vs-hours | Scatter plot data: CER vs training data hours |
| GET | /api/v1/analytics/top-bottom | Top/bottom N languages by CER |
| GET | /api/v1/analytics/summary-stats | Aggregate stats: total languages, mean CER, % under 10 CER, etc. |
| POST | /api/v1/insights/ask | Natural language query to Llama API. Body: {question, context}. Returns: {answer, sources} |
| GET | /api/v1/insights/summary | Llama-generated executive summary of model performance |
| POST | /api/v1/reports/language-card | Generate PDF profile card for a language |

6. Data Pipeline

6.1 Primary Data Source: per_language_results CSV

The omnilingual-asr repo includes per_language_results_table_7B_llm_asr.csv with per-language CER results. This is your core analytics dataset. Download it directly from the repo and place it in backend/app/data/.

wget https://raw.githubusercontent.com/facebookresearch/omnilingual-asr/main/per_language_results_table_7B_llm_asr.csv

6.2 Enrichment Pipeline

The raw CSV has language codes and CER values but lacks geographic and endangerment data. Build an enrichment script (data/scripts/enrich_languages.py) that:

- Parses the CSV and maps each lang_code to ISO 639-3

- Joins with Glottolog data (glottolog.org) for language family, geographic coordinates, and macroarea

- Joins with UNESCO Atlas of the World’s Languages in Danger for endangerment classification (Safe, Vulnerable, Definitely Endangered, Severely Endangered, Critically Endangered, Extinct)

- Outputs language_metadata.json and language_coordinates.json

6.3 HuggingFace Corpus Integration

Audio samples are streamed on-demand from HuggingFace. The backend uses the datasets library in streaming mode to avoid downloading the full 3,350-hour corpus.

from datasets import load_dataset

ds = load_dataset("facebook/omnilingual-asr-corpus", "eng_Latn", split="train", streaming=True)

sample = next(iter(ds))

# sample["audio"]["array"] -> numpy array at sample["audio"]["sampling_rate"]

# sample["raw_text"] -> ground truth transcription

6.4 SQLite Cache Schema

Cache transcription results so repeated demos don’t re-run inference:

CREATE TABLE transcription_cache (

id INTEGER PRIMARY KEY AUTOINCREMENT,

lang_code TEXT NOT NULL,

model_card TEXT NOT NULL,

audio_hash TEXT NOT NULL,         -- SHA256 of audio bytes

ground_truth TEXT,

prediction TEXT NOT NULL,

cer REAL NOT NULL,

latency_ms INTEGER NOT NULL,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

UNIQUE(lang_code, model_card, audio_hash)

);

7. Setup & Prerequisites (What You Need Before Building)

7.1 Accounts & API Keys

| Service | URL | What to Do |
| --- | --- | --- |
| Llama API | llama.developer.meta.com | Sign up, create API key. Free tier is generous. Save as LLAMA_API_KEY in .env |
| HuggingFace | huggingface.co/settings/tokens | Create a read-only token. Needed for gated dataset access. Save as HF_TOKEN |
| RunPod (GPU) | runpod.io | Sign up, add payment method. Spin up an A10G ($0.44/hr) or A100 ($1.64/hr) pod for inference. You can skip this for local dev if you have a GPU with 6GB+ VRAM |
| GitHub | github.com/new | Create repo: voxatlas, public, Apache 2.0 license |

7.2 Local Development Requirements

- Python 3.11+ (required by fairseq2)

- Node.js 20+ and npm 10+

- Docker and docker-compose (for containerized deployment)

- libsndfile (audio processing dependency for fairseq2)

  - macOS: brew install libsndfile

  - Ubuntu: sudo apt-get install libsndfile1

  - Windows: see fairseq2 docs for Windows setup

- GPU with 3GB+ VRAM for CTC 1B model (cheapest useful model)

- Or no GPU needed if you only use pre-computed CSV data for analytics

7.3 Environment Variables (.env.example)

# Meta AI

LLAMA_API_KEY=your_llama_api_key_here

LLAMA_MODEL=Llama-4-Maverick-17B-128E-Instruct

# HuggingFace

HF_TOKEN=your_huggingface_token_here

# ASR Model Config

DEFAULT_ASR_MODEL=omniASR_CTC_1B_v2

ASR_DEVICE=cuda  # or cpu for no-GPU development

# App Config

BACKEND_PORT=8000

FRONTEND_PORT=5173

SQLITE_PATH=./data/voxatlas.db

CORS_ORIGINS=http://localhost:5173

8. Build Runbook (Step-by-Step)

This is your ordered sequence of tasks. Each phase builds on the previous one. Estimated total build time: 20-30 hours for P0 features.

Phase 0: Project Bootstrap (1-2 hours)

- Create GitHub repo (voxatlas, public, Apache 2.0)

- Clone locally, create .env from .env.example with your actual keys

- Backend: mkdir -p backend/app/{routers,services,models,data} and create pyproject.toml

- Frontend: npm create vite@latest frontend -- --template react-ts

- Install frontend deps: cd frontend && npm install tailwindcss @tailwindcss/vite recharts axios wavesurfer.js maplibre-gl react-router-dom lucide-react html2canvas jspdf

- Install backend deps: pip install fastapi uvicorn omnilingual-asr datasets openai python-dotenv aiosqlite pydantic jinja2

- Download per_language_results CSV from omnilingual-asr repo into backend/app/data/

- Create docker-compose.yml with frontend and backend services

- Verify: backend runs on :8000/docs (Swagger) and frontend on :5173

Phase 1: Data Foundation (3-4 hours)

Goal: Get the language data loaded, enriched, and queryable.

- Build data_service.py — load the CSV, parse language codes, compute aggregate stats

- Build enrich_languages.py — add geographic coordinates, language families, endangerment status from Glottolog/UNESCO data (you can start with a manual mapping for the top 100 languages and expand)

- Build cache_service.py — initialize SQLite, create transcription_cache table

- Build /api/v1/languages endpoints (list, detail, filters)

- Build /api/v1/analytics endpoints (cer-distribution, cer-by-region, summary-stats)

- Test: Hit /docs and verify all data endpoints return correct JSON

Phase 2: Analytics Dashboard (4-5 hours)

Goal: Build the CER visualization dashboard — this works without a GPU since it uses pre-computed CSV data.

- Build DashboardLayout with sidebar navigation (react-router-dom)

- Build CERHistogram.tsx — Recharts BarChart showing distribution of languages by CER bucket (0-5%, 5-10%, 10-20%, etc). Highlight the 78% under 10% with a different color

- Build CERByRegion.tsx — grouped bar chart by continent

- Build CERvsHours.tsx — Recharts ScatterChart, log scale on X axis (training hours)

- Build summary stats cards at top of Analytics page: Total Languages, Mean CER, Median CER, % Under 10 CER, Total Training Hours

- Build ExportableChart.tsx wrapper — adds a "Download PNG" and "Download SVG" button to any chart using html2canvas

- Build top/bottom language tables

Phase 3: Language Explorer (4-5 hours)

Goal: Interactive map and filterable language table.

- Build LanguageMap.tsx — MapLibre GL with circle markers for each language, colored by CER (green = low, red = high). Use free tiles from demotiles.maplibre.org or OpenFreeMap

- Popup on click shows language name, code, CER, and link to detail panel

- Build language table with search bar, column sorting, pagination

- Build filter sidebar: region multiselect, script type, CER range slider, endangerment level

- Build language detail panel — shows all model CERs in a table, training hours, map pin, and a "Transcribe" button that navigates to the Transcription page with the language pre-selected

Phase 4: Transcription Engine (5-6 hours)

Goal: Live ASR inference. This requires a GPU.

- Build asr_service.py — wrapper around ASRInferencePipeline

  - Initialize pipeline lazily on first request (models download on first use)

  - Support model switching via model_card parameter

  - Handle audio from HF corpus (stream + decode) and from user upload (base64)

  - Calculate CER using Levenshtein distance at character level

  - Time the inference and return latency_ms

  - Cache results in SQLite

- Build /api/v1/transcribe and /api/v1/transcribe/compare endpoints

- Build AudioPlayer.tsx — WaveSurfer.js waveform with play/pause

- Build TranscriptionPanel.tsx — shows ground truth, prediction, CER with diff highlighting

- Build ModelComparison.tsx — runs same audio through 2-4 models, displays results in comparison table

- Build the Transcribe page wiring it all together

Phase 5: Llama Intelligence Layer (3-4 hours)

Goal: Add AI-powered insights using the Llama API.

- Build llama_service.py — uses the OpenAI SDK (Llama API is compatible)

from openai import OpenAI

client = OpenAI(base_url="https://api.llama.com/compat/v1", api_key=LLAMA_API_KEY)

def ask_voxatlas(question: str, context: dict) -> str:

system = """You are VoxAtlas AI, an expert on multilingual speech recognition.

You have access to performance data from Meta’s Omnilingual ASR system

covering 1,600+ languages. Answer questions using the provided data context.

Be concise and data-driven. Cite specific numbers."""

response = client.chat.completions.create(

model="Llama-4-Maverick-17B-128E-Instruct",

messages=[

{"role": "system", "content": system},

{"role": "user", "content": f"Data context: {json.dumps(context)}\n\nQuestion: {question}"}

],

max_tokens=1000

)

return response.choices[0].message.content

- Build /api/v1/insights/ask and /api/v1/insights/summary endpoints

- Build AskVoxAtlas.tsx — chat interface with message history, sends the current page context (filters, selected language) as context to the API

- Build InsightCard.tsx — auto-generated insight callouts that appear on the Analytics page

Phase 6: Report Generator (2-3 hours)

Goal: Export publication-ready materials.

- Build LanguageProfileCard.tsx — a single-page designed card for a language with: flag/region icon, language name and family, CER across all models (mini bar chart), training data stats, sample transcription, endangerment status badge

- Use jsPDF to render the card to PDF on the client side

- Build FullReport.tsx — compiles all major charts + Llama-generated executive summary into a multi-page PDF

- Add export buttons throughout the app

Phase 7: Polish & Deploy (2-3 hours)

- Add loading skeletons and error states to all components

- Add responsive design breakpoints (the dashboard should work on a laptop screen in a meeting)

- Write a comprehensive README.md with screenshots, setup instructions, and architecture diagram

- Create Dockerfile for backend (Python + CUDA) and frontend (nginx)

- Create docker-compose.yml for one-command deployment

- Add GitHub Actions CI for linting and tests

- Deploy to RunPod or Lambda Labs for a live demo URL to share with the team

9. Key Implementation Details

9.1 CER Calculation (Character Error Rate)

CER is the standard metric for ASR evaluation. Implement it in both Python (backend) and TypeScript (frontend for client-side display):

# Python (backend) - services/cer.py

def calculate_cer(prediction: str, ground_truth: str) -> float:

"""Character Error Rate using Levenshtein distance."""

import editdistance

if len(ground_truth) == 0:

return 0.0 if len(prediction) == 0 else 1.0

distance = editdistance.eval(prediction, ground_truth)

return distance / len(ground_truth) * 100

// TypeScript (frontend) - utils/cer.ts

export function calculateCER(prediction: string, groundTruth: string): number {

if (groundTruth.length === 0) return prediction.length === 0 ? 0 : 100;

const m = prediction.length, n = groundTruth.length;

const dp: number[][] = Array.from({length: m + 1}, (_, i) =>

Array.from({length: n + 1}, (_, j) => (i === 0 ? j : j === 0 ? i : 0)));

for (let i = 1; i <= m; i++)

for (let j = 1; j <= n; j++)

dp[i][j] = prediction[i-1] === groundTruth[j-1]

? dp[i-1][j-1]

: 1 + Math.min(dp[i-1][j], dp[i][j-1], dp[i-1][j-1]);

return (dp[m][n] / n) * 100;

}

9.2 Llama API Integration Pattern

The Llama API is OpenAI SDK compatible, so you use the standard openai Python package with a custom base URL. This means all your existing OpenAI patterns work.

pip install openai

For the "Ask VoxAtlas" feature, inject relevant data context into the prompt. For example, when the user is viewing the Analytics page, send the summary stats as context:

{

"total_languages": 1639,

"mean_cer": 8.2,

"pct_under_10": 78.4,

"current_filters": {"region": "Africa"},

"visible_languages": [{"name": "Yoruba", "cer": 5.1}, ...]

}

9.3 Audio Handling

Audio flows through the system in three formats. Be explicit about conversions:

- HuggingFace: numpy float32 array at 16kHz → pass directly to ASR pipeline as {"waveform": array, "sample_rate": 16000}

- User upload (frontend): File → FileReader.readAsArrayBuffer → base64 encode → POST to backend

- Backend decode: base64 → bytes → pass to pipeline (it handles wav/flac decoding internally)

- For the audio player: convert numpy array to wav bytes using scipy.io.wavfile.write to a BytesIO buffer, return as StreamingResponse with audio/wav content type

9.4 Map Tile Sources (Free, No API Key)

MapLibre GL JS is free and open-source. Use one of these free tile sources:

- OpenFreeMap: https://tiles.openfreemap.org/styles/liberty/style.json (full featured, no key)

- MapLibre Demo Tiles: https://demotiles.maplibre.org/style.json (basic, good for dev)

- Stadia Maps: Free tier with 200K tiles/month, sign up at stadiamaps.com

10. Windsurf Prompt (Copy-Paste Ready)

Copy the following prompt into Windsurf to bootstrap the project. It encodes the full architecture and will generate the initial project scaffold:

See the companion file: voxatlas-windsurf-prompt.md

11. Deployment Options

| Option | GPU | Cost | Best For |
| --- | --- | --- | --- |
| Local Dev | Your GPU or CPU | Free | Development and testing. Use CTC 300M on CPU for basic testing, CTC 1B on a 6GB GPU for real inference |
| RunPod | A10G or A100 | $0.44-1.64/hr | Live demos. Spin up on demand, shut down after. Good for the 7B LLM model |
| Lambda Labs | A100 | ~$1.10/hr | Extended demo periods. Persistent instances, SSH access |
| Analytics Only | None | Free (Vercel) | Deploy frontend + FastAPI on Vercel/Railway with pre-computed CSV data only. No live transcription but all charts and maps work |

Recommendation: Start with "Analytics Only" mode for the fastest time-to-demo. The CER dashboard, language explorer, and map all work from the CSV data without any GPU. Add live transcription once you have GPU access set up.

12. Suggested Build Timeline

| Phase | Time | Deliverable |
| --- | --- | --- |
| Phase 0 | 1-2 hrs | Repo created, project scaffolded, deps installed, hello world running |
| Phase 1 | 3-4 hrs | All data endpoints working, CSV parsed, enrichment done |
| Phase 2 | 4-5 hrs | CER dashboard with all charts, export buttons, summary stats (DEMO-READY) |
| Phase 3 | 4-5 hrs | Language explorer with map, table, filters, detail panel (DEMO-READY) |
| Phase 4 | 5-6 hrs | Live transcription working, model comparison, audio player (requires GPU) |
| Phase 5 | 3-4 hrs | Llama-powered Ask VoxAtlas chat, auto-generated insights |
| Phase 6 | 2-3 hrs | PDF export, language profile cards, full report |
| Phase 7 | 2-3 hrs | Docker, CI, deployment, README with screenshots |

Total Estimated Build Time: 24-32 hours

Minimum Viable Demo (Phases 0-2): 8-11 hours — gets you a working CER dashboard with all charts

13. Why This Demo Will Impress Your Team

- Built with Meta’s own tools: Omnilingual ASR + Llama API + React (Meta OSS). Shows you understand and can build within the ecosystem.

- Demonstrates the flagship release: Your manager Rashel Moritz is a co-author on the Omnilingual ASR paper. Building a showcase for her team’s work is a power move.

- Social impact narrative: Low-resource language preservation is the core story Meta tells about this research. VoxAtlas makes that story visual and interactive.

- Full-stack TPM chops: Shows you can go from product spec to working code — not just manage a roadmap, but build the thing.

- Open-source ready: Apache 2.0, public repo, clean README. Aligns with FAIR’s open-source mission and could be referenced in future blog posts or presentations.

- Reusable for the team: The report generator and infographics can actually be used by the team for presentations, blog posts, and stakeholder updates.